The Huntingdon Borough Maintenance Committee meeting was held in the Borough Conference Room, 530 Washington Street, Huntingdon, PA 16652.

Members present were President James Bair, Vice-President David Fortson, Councilman Robert Jackson, Councilman David Quarry, Councilwoman Dee Dee Brown, Councilman Terry Green, Councilwoman Jennifer Powell, Borough Engineer Kevin Nester, Mayor Thomas Yoder, Borough Manager Chris Stevens and Borough Secretary Richard King.

Guest present were Jennifer Clark, Gary Cramer, Dean Harris and Joseph Thompson.

Chairman Terry Green called the Maintenance Committee meeting to order at 2:00 PM.

Chairman Terry Green recognized the guest present and ask for their comments.

Dean Harris ask if the water lines from Second to William Smith Street on Penn Street was cut off?

Borough Manager Chris Stevens said yes and they are now running the water line from Penn Street to Allegheny Street and will have 5 service line to attach to the new line.

Borough Manager Chris Stevens said the water line from 5th to 4th on Washington Street will need done.

Chairman Terry Green called on the Maintenance Foreman’s report.

Travis Gutshall was working on the water line replacement and President James Bair ask if there were any questions on his report?

There were no questions ask.

Chairman Terry Green called on the Borough Engineer’s report.

Kevin Nester reported the permit for the amphitheater has been issued.

Kevin Nester reported that we received one bid for the traffic control modernization from Tel-power and the notice to proceed has been issued.

Chairman Terry Green called on the Borough Manager’s report.

Chris Stevens said that John Pecze from PennDOT was in this morning to finalize the paving project and will be submitting to us forms to use for Liquid Fuels on traffic lights.

Chris Stevens said he is working with PennDOT on the crosswalk lines and sensor’s and said that since we are doing radar, this would save PennDOT around $100,000.00 for not replacing the sensor’s in the road and is asking them to paint the lines.

Chris Stevens said that the curb-cuts should be started here soon on Penn Street and the project is to be completed by Hawbaker by the 2nd week in September.

President James Bair ask about the line painting in town.

Chris Stevens said that Maintenance has 2 walk behind painters and as soon as they are done with the curbs, they will be working on this.

Chairman Terry Green called on Old Business.

There was nothing reported under Old Business.

Chairman Terry Green called on New Business.

There was nothing reported under New Business.

Executive Session was not called for.

Chairman Terry Green called on Any Other Business.

Vice-President David Fortson said the Maintenance crew is doing a great job.

Joseph Thompson had some questions.

Joseph Thompson ask what was the permit for the amphitheater?

Borough Engineer Kevin Nester said the permit was for the NPDES Storm Water.

Joseph Thompson ask about the Traffic Signals.

Borough Manager Chris Stevens said this was for 2nd, William Smith, 4th and 5th Street and told Joe that 2nd Street would be the first one done and will be making this back to a 4-way and then Allegheny Street will be a two-way street. Chris said that we will need to repaint the parking line on Allegheny Street.

Borough Manager Chris Stevens told Joseph Thompson that 15 blocks of water line has been replaced over 3 years and Maintenance had completed 14 of the 15 blocks and has saved the tax payers over a million dollars.

After no further business, the Maintenance Committee meeting was adjourned at 2:16 PM.

Minutes submitted by,  
  
  
  
Richard S. King  
Borough Secretary