Huntingdon Borough Maintenance Committee Meeting Minutes

The Huntingdon Borough Maintenance Committee meeting was held in the Borough Conference Room, 530 Washington Street, Huntingdon, PA on Tuesday, November 4, 2025.

The guest present were Jennifer Clark and Gary Cramer.

The members present were President James Bair, Vice-President David Fortson, Councilman Robert Jackson, Councilwoman DeeDee Brown, Councilwoman Jennifer Powell, Borough Engineer Qian Zhang, Maintenance Foreman Travis Gutshall, Mayor Thomas Yoder, Borough Manager Chris Stevens and Borough Secretary Richard King.

President James Bair called the Maintenance Committee Meeting to order at 2:00 PM.

President James Bair recognized the guest present and asked for their comments.

There were no comments made by the guest present.

President James Bair called on the Maintenance Foreman’s report.

Travis Gutshall said he had nothing to report.

Councilman Robert Jackson asked when the Leaf Vac Truck is going out.

Travis Gutshall said he had it out last week.

President James Bair said that the Street Sweeper is out and running after being repaired again.

President James Bair called on the Borough Engineer’s report.

Qian Zhang said that the contact person for the electrical portion of the Amphitheater Restroom project was Robert Carbaught, Carbaugh Engineering Services had retired.

Qian Zhang said that Larry Cox, Cox Engineering was working on the low water pressure for the Amphitheater Restroom project.

Qian Zhang said that Larry Cox is getting prices on a booster pump for this.

Qian Zhang said that the completion date for the Amphitheater Restroom will be delayed and wondered if this would be a problem.

Borough Manager Chris Stevens said no and that they are waiting for components for the Electric Box.

President James Bair called on the Borough Manager’s report.

Chris Stevens said that in the past two weeks, the Maintenance Department had been hammered with jobs.

Chris Stevens said there was a water main break at the High School Tennis Court, (shown on the screen) that the guys worked until 4:00 AM in the morning to repair this.  Chris said this line is in bad shape and is cast iron.

President James Bair asked what our options are and can we do this in-house.

Maintenance Foreman Travis Gutshall said yes, we can do it in-house.

President James Bair asked if this should be a priority.

Maintenance Foreman Travis Gutshall said that we would do this when school is out.

Chris Stevens said the guys finished the water line replacement and tie ins.

Maintenance Foreman Travis Gutshall said the PennDOT permit has been closed for this.

Chris Stevens said the guys ran a stub off the right a way for the Lionheart project and McGraw’s will be starting the road soon.

President James Bair called on old business.

There was nothing reported under old business.

President James Bair called on new business.

There was nothing reported under new business.

After no further business, the Maintenance Committee meeting was adjourned at 2:20 PM.

Minutes submitted by,

Richard S. King
Borough Secretary